|  | OVERVIEW OF ON-GOING PROVINCIAL AND TERRITORAL JAIL INFRASTRUCTURE PROJECTS IN CANADA (2020 – present) Prepared by: Justin Piché, PhD – Full Professor, Criminology, University of Ottawa Date Created ¦ Last Updated: 21 May 2026 Contact: justin.piche@uottawa.ca |  |
| --- | --- | --- |

| Jurisdiction | Project and Location | Capacity | Population(s) | Estimated Construction Cost | Estimated Annual Operating Cost | Project Phase and Anticipated Completion Date |
| --- | --- | --- | --- | --- | --- | --- |
| NFLD | Replacement of Her Majesty’s Penitentiary (Beothuk Territory / St. John’s) | 395 | Men and Women | $692.8 million | $46.1 million ($320/day per prisoner) | Construction (fall 2029) |
| NS | Replacement of the Cape Breton Correctional Facility (Mi’kmaq Territory / location to be announced) | 87 | Men and Women | To be announced | $8.7 million ($274/day per prisoner) | Planning / Design (to be announced) |
| NB | Central New Brunswick Correctional Centre – new (Wəlastəkewiyik Territory / Minto) | 109 | Men | $66 million | $12.4 million ($312/day per prisoner) | Construction (late 2026) |
| QC | Établissement de détention de Sherbrooke – expansion (Wabenaki Territory / Sherbrooke) | 96 | Men | $24.4 million | $11.7 million ($335/day per prisoner) | Construction (June 2026) |
| QC | Établissement de détention de Trois-Rivières – expansion (Algonquin Territory / Trois-Rivières) | 96 | Men | $25.2 million | $11.7 million ($335/day per prisoner) | Construction (April 2026) |
| QC | Établissement de détention de Québec – expansion (Nionwentsïo, Ndakina, Nitassinan and Wolastokuk Territory / Quebec City) | 96 | Undisclosed | $32.4 million | $11.7 million ($335/day per prisoner) | Construction (October 2026) |
| QC | Replacement of Maison Tanguay (Kanien’keha:ka Territory / Montreal) | 237 | Women | $400 million | $29 million ($335/day per prisoner) | Planning / Pre-procurement (early 2030) |
| QC | Établissement de detention de Hull – expansion (Algonquin Territory / Gatineau) | To be announced | Men | To be announced | Awaiting data ($335/day per prisoner) | Under Review |
| ON | Toronto South Detention Centre – intermittent centre retrofit (Wendat, Anishnaabeg and Haudenosaunee Territory / Toronto) | 320 | Men | Undisclosed | $41.7 million ($357/day per prisoner) | Construction (fall 2026) |
| ON | Central East Correctional Centre – expansion (Michi Saagiig Nichnaabeg Territory / Lindsay) | 122 | Men | $11.3 million x 5 = $56.5 million (based on $8.5 million cost to build the London Intermittent Centre in 2016 + inflation) | $15.9 million ($357/day per prisoner) | Planning (December 2026) |
| ON | Central North Correctional Centre – expansion (Williams Treaties First Nations Territory / Penetanguishene) | 122 | Men |  | $15.9 million ($357/day per prisoner) | Planning (March 2027) |
| ON | Location to be announced 1 | 122 | Undisclosed |  | $15.9 million ($357/day per prisoner) | Planning (December 2027) |
| ON | Location to be announced 2 | 122 | Undisclosed |  | $15.9 million ($357/day per prisoner) | Planning (December 2027) |
| ON | Location to be announced 3 | 122 | Undisclosed |  | $15.9 million ($357/day per prisoner) | Planning (December 2027) |
| ON | New Thunder Bay Correctional Complex (Robinson-Superior Treaty Territory / Thunder Bay) | 345 + 117 | Men and Women | $1.2 billion + undisclosed cost for change in scope announced on 14 May 2026 | $60.2 million ($357/day per prisoner) | Construction (June 2027) |
| ON | Vanier Centre for Women – expansion (Territory of the Mississaugas of the Credit First Nation / Milton) | 50 + 50 | Women | $180 million + undisclosed cost for change in scope (i.e. “doubling the occupancy of each cell” and related upgrades) announced on 14 May 2026 | $13 million ($357/day per prisoner) | Construction (March 2028) |
| ON | Niagara Detention Centre – expansion (Anishinaabeg and Haudenosaunee Territory / Thorold) | 50 + 50 | Men |  | $13 million ($357/day per prisoner) | Construction (June 2028) |
| ON | Cecil Facer Youth Centre – expansion and conversion into a women’s jail (Robinson-Superior Treaty Territory / Atikameksheng Anishnaabeg Territory / Sudbury) | 50 + 50 | Women |  | $13 million ($357/day per prisoner) | Construction (June 2028) |
| ON | Expansion of Quinte Detention Centre (Wendat, Anishinaabeg and Haudenosaunee Territory / Napanee) | 91 | Women | Up to $499 million | $11.9 million ($357/day per prisoner) | Request for Proposals (May 2029) |
| ON | New Brockville Correctional Complex (Wendat, Anishinaabeg and Haudenosaunee Territory / Brockville) | 270 | Men | Up to $499 million | $35.2 million ($357/day per prisoner) | Request for Qualifications (May 2031) |
| ON | Expansion of St. Lawrence Valley Correctional & Treatment Centre (Wendat, Anishinaabeg and Haudenosaunee Territory / Brockville) | 25 | Women |  | $3.3 million ($357/day per prisoner) |  |
| ON | New Eastern Ontario Correctional Complex (Algonquin Territory / Kemptville) | 235 | Men and Women | Up to $499 million | $30.6 million ($357/day per prisoner) | Planning / Pre-procurement (November 2032) |
| MB | Justice Centre (Treaty 2 Territory / Dauphin) | 100 | To be announced | $142 million | $11.6 million ($317/day per prisoner) | Planning / Pre-procurement (2028-2029) |
| SK | New Regina Women’s Provincial Correctional Centre (Treaty 4 Territory / Regina) | 300 | Women | To be announced | $18.4 million ($198/day per prisoner) | Request for Qualifications (to be announced) |
| AB | Correctional Facilities Planning (“multiple locations”) | To be announced | To be announced | To be announced | Awaiting data ($183/day per prisoner) | Planning (to be announced) |
| Total |  | 3,829 beds announced to date |  | Up to $4.32 billion announced to date | $462.7 million per year and counting * Based on 2023/2024 figures published by Statistics Canada (2025), table 35-10-0013-01 |  |